PTY INTEL — LAUNCH SIGNAL ALGORITHM

Claude Code Handover & Task List

March 23, 2026 | Owner: Tim | Priority: Phase 2.5

# 1. What We're Building

A composite scoring system that combines multiple independent signals to predict whether an artist is likely to announce a tour in the next 3–6 months. Each signal is tracked individually and displayed on the Artist page. The composite score drives ranking and surfacing on the Radar (Discovery) page.

The system answers one question: "How likely is this artist to announce a tour soon?" Early signals let the P&TY sales team reach out before management is flooded with offers.

## Core Principles

- No single signal is sufficient. Convergence of multiple signals is what creates high-confidence leads.

- Predictive over reactive. The cycle tracker tells you something is ABOUT to happen. Streaming spikes tell you something already happened.

- Tunable weights. Weights are stored as constants, not hardcoded in formulas. Tim can adjust after seeing real-world results.

- Transparent reasoning. Every signal shown individually on Artist page so reps can see WHY an artist is flagged, not just that they are.

# 2. Signal Definitions

## 2a. Album Cycle Timing (Tier 1 — weight: 30%)

Source: Spotify API — Get Artist Albums endpoint

Cost: Free (Spotify API), rate-limited but manageable

Update frequency: Weekly cron

The strongest predictive signal because it is structural, not reactive. Albums drop on a genre-specific cadence. An artist past their expected window is almost certainly in pre-tour planning.

### Genre Cycle Lengths

| Genre Category | Typical Cycle | Genres Included |
| --- | --- | --- |
| Urban | 12 months | Hip-Hop/Rap, R&B/Soul, Afrobeats, Reggaeton, Latin |
| Pop / Rock | 18–24 months | Pop, Rock, Alternative, Indie, Country, Folk |
| Electronic / Dance | 12–15 months | Dance, Electronic, House, EDM |
| Default | 18 months | Any genre not mapped above |

### Score Calculation

cycle_pct = months_since_last_album / expected_cycle_months

| Cycle Completion % | Signal Score | Meaning |
| --- | --- | --- |
| < 50% | 0 | Too early — mid-cycle, not relevant |
| 50–69% | 20 | On the horizon but not imminent |
| 70–89% | 50 | Approaching typical release window |
| 90–99% | 75 | Within expected release window |
| 100–119% | 90 | Due — past expected cycle |
| 120%+ | 100 | Overdue — very high probability of imminent cycle |

### What to Fetch from Spotify

- Call GET /v1/artists/{id}/albums?include_groups=album&limit=5&market=US

- Take the most recent album (by release_date) that is type "album" (not single, not compilation)

- Store: album name, release date, album Spotify ID

- Need the artist's Spotify ID. Check if intel_artists already has a spotify_id column. If not, use Chartmetric's Spotify URL or the Spotify Search API to resolve chartmetric_id → spotify_id.

- Also check for albums with future release dates — these are pre-saves (see signal 2b).

## 2b. Spotify Pre-Save Detection (Tier 2 — weight: 20%)

Source: Spotify API — same Get Artist Albums call as cycle tracker

Cost: Zero incremental — same API call

Update frequency: Weekly cron (same job as cycle tracker)

An album with a future release date means the marketing machine is spinning up. Tours typically announce 2–4 weeks after album announcement. This is a strong signal but it is a lagging indicator — by the time pre-saves are live, management is already fielding offers.

### Score Calculation

| Condition | Signal Score |
| --- | --- |
| No upcoming album detected | 0 |
| Upcoming album detected (future release date) | 80 |
| Upcoming album + release date within 60 days | 95 |

## 2c. Festival Appearances (Tier 1 — weight: 30%)

Source: Chartmetric festival API (already built — Pipeline 2)

Cost: Already covered by existing festival monitor cron

Update frequency: Weekly (existing cron)

Festival bookings are one of the clearest touring signals because festivals are booked 6–12 months out. Two or more festival appearances in an upcoming season is near-certainty of an active touring cycle.

### Score Calculation

| Festival Count (upcoming 12 months) | Signal Score |
| --- | --- |
| 0 festivals | 0 |
| 1 festival | 40 |
| 2 festivals | 70 |
| 3+ festivals | 95 |

Count only festivals with festival_date in the future or within the past 30 days. Use existing intel_festival_appearances table. No new data fetching required.

## 2d. Streaming Spike (Tier 2 — weight: 15%)

Source: Chartmetric alerts OR Chartmetric API (spotify_monthly_listeners history)

Cost: Zero if using Chartmetric alerts; API calls if fetching listener history

Update frequency: Weekly or on-alert

A 15–20%+ week-over-week increase in monthly listeners usually means new music is dropping or promo is ramping up. This is noisy on its own (a viral TikTok moment can spike streams without tour plans) but combined with other signals it is powerful. The spec already positions this as a confirmation signal.

### Score Calculation

| WoW Listener Growth | Signal Score |
| --- | --- |
| < 10% | 0 |
| 10–14% | 30 |
| 15–24% | 50 |
| 25–39% | 70 |
| 40%+ | 90 |

### Implementation Options (choose one)

- Option A — Chartmetric Alerts (preferred): Tim is setting up custom alerts in the Chartmetric dashboard. When an alert fires, it could be ingested via a webhook or manual entry. Zero API cost. Store the alert event in artist_signals.

- Option B — API-based: Fetch spotify_monthly_listeners from Chartmetric for each watched artist, compare current vs 7 days ago. Higher API cost. Only use if alerts don't work.

## 2e. Social Posting Frequency (Tier 3 — weight: 5%)

Source: Chartmetric (Instagram/TikTok post counts are in CM data)

Cost: Minimal — data already available in CM artist profile

Update frequency: Weekly

Artists and their teams ramp up Instagram/TikTok posting 4–8 weeks before announcements. Track post count per week and flag when it exceeds the artist's 90-day baseline by 50%+. Low weight because it is noisy, but it is free data.

### Score Calculation

| Posting Increase vs Baseline | Signal Score |
| --- | --- |
| < 25% above baseline | 0 |
| 25–49% above baseline | 20 |
| 50–99% above baseline | 40 |
| 100%+ above baseline (2x normal) | 60 |

This signal is optional for v1 of the algorithm. Build the infrastructure to support it but do not block launch on it. Can be added later when the data pipeline is stable.

# 3. Composite Score Calculation

The composite score is a weighted sum of all active signals, multiplied by a convergence bonus.

## 3a. Weighted Sum

raw_score = (cycle_score * 0.30) + (festival_score * 0.30) + (presave_score * 0.20) + (streaming_score * 0.15) + (social_score * 0.05)

## 3b. Convergence Multiplier

Count the number of distinct signal types with a score > 0. Apply a multiplier that rewards multiple converging signals:

| Active Signal Count | Multiplier | Rationale |
| --- | --- | --- |
| 1 signal | 1.0x | Single signal — could be noise |
| 2 signals | 1.3x | Two independent indicators — meaningful |
| 3 signals | 1.6x | Strong convergence — high confidence |
| 4+ signals | 2.0x | Multiple converging signals — near-certainty |

## 3c. Final Score

final_score = min(raw_score * convergence_multiplier, 100)

Cap at 100. Store as a NUMERIC field on the artist record or in a dedicated scores table.

## 3d. Radar Surfacing Thresholds

| Score Range | Tier | Behavior |
| --- | --- | --- |
| 0–19 | No signal | Not shown on Radar. No badge on Pipeline. |
| 20–39 | Watching | Shown on Radar in "Watching" section. Subtle indicator on Pipeline card. |
| 40–64 | Warming Up | Shown on Radar with amber indicator. Visible badge on Pipeline card. |
| 65–84 | Hot Lead | Top of Radar. Yellow badge. Included in Monday Slack digest. |
| 85–100 | Imminent | Top of Radar with alert styling. Red/pulse badge. Priority in Slack digest. |

These thresholds are tunable. Store them as constants in a config file, not hardcoded in UI components. Tim will adjust after a few months of seeing how scores correlate with actual tour announcements.

# 4. Database Schema

All tables use the intel_ prefix to match existing convention.

## 4a. New Table: intel_artist_albums

Stores the most recent album per artist from Spotify. One row per artist.

| Field | Type | Source | Notes |
| --- | --- | --- | --- |
| id | UUID (PK) | System |  |
| chartmetric_id | INTEGER (FK) |  | Links to intel_artists |
| spotify_artist_id | TEXT | Spotify / Chartmetric | Spotify artist ID for API calls |
| last_album_name | TEXT | Spotify | Most recent album title |
| last_album_date | DATE | Spotify | Release date of most recent album |
| last_album_spotify_id | TEXT | Spotify | Spotify album ID |
| upcoming_album_name | TEXT | Spotify | Pre-save album title (nullable) |
| upcoming_album_date | DATE | Spotify | Future release date (nullable) |
| upcoming_album_spotify_id | TEXT | Spotify | Spotify album ID (nullable) |
| genre_cycle_months | INTEGER | System | Expected cycle length based on primary_genre |
| cycle_completion_pct | NUMERIC | Computed | months_since / genre_cycle_months * 100 |
| last_checked_at | TIMESTAMPTZ | System | Last Spotify API check |
| created_at | TIMESTAMPTZ | System |  |
| updated_at | TIMESTAMPTZ | System |  |

## 4b. New Table: intel_artist_signals

Stores individual signal events per artist. Each row is one signal firing for one artist. Signals can expire or be superseded.

| Field | Type | Source | Notes |
| --- | --- | --- | --- |
| id | UUID (PK) | System |  |
| chartmetric_id | INTEGER (FK) |  | Links to intel_artists |
| signal_type | TEXT |  | "cycle_timing" ¦ "presave" ¦ "festival" ¦ "streaming_spike" ¦ "social_activity" |
| signal_score | INTEGER | Computed | 0–100 score for this signal |
| signal_data | JSONB |  | Signal-specific context (album name, festival list, % increase, etc.) |
| detected_at | TIMESTAMPTZ | System | When we first detected this signal |
| expires_at | TIMESTAMPTZ | System | When this signal becomes stale (nullable) |
| is_active | BOOLEAN | System | Whether this signal is current (default true) |
| created_at | TIMESTAMPTZ | System |  |

Expiration rules: Festival signals expire after the festival date passes. Pre-save signals expire 90 days after album release. Cycle timing signals are recalculated weekly (old row deactivated, new row created). Streaming spikes expire after 14 days.

## 4c. New Table: intel_artist_launch_scores

Stores the current composite launch score per artist. One row per artist, recalculated on every signal update or daily cron.

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID (PK) |  |
| chartmetric_id | INTEGER (FK, UNIQUE) | One row per artist |
| composite_score | NUMERIC | 0–100 final score after convergence multiplier |
| raw_score | NUMERIC | Weighted sum before multiplier |
| active_signal_count | INTEGER | Number of distinct signal types with score > 0 |
| convergence_multiplier | NUMERIC | 1.0 / 1.3 / 1.6 / 2.0 |
| tier | TEXT | "none" ¦ "watching" ¦ "warming_up" ¦ "hot_lead" ¦ "imminent" |
| cycle_score | INTEGER | Individual signal score (for display) |
| festival_score | INTEGER | Individual signal score |
| presave_score | INTEGER | Individual signal score |
| streaming_score | INTEGER | Individual signal score |
| social_score | INTEGER | Individual signal score |
| last_calculated_at | TIMESTAMPTZ |  |
| created_at | TIMESTAMPTZ |  |
| updated_at | TIMESTAMPTZ |  |

## 4d. Modification to intel_artists

Add one column to the existing intel_artists table:

- spotify_artist_id TEXT, nullable — needed for Spotify API calls. Populate from Chartmetric data (CM stores Spotify URLs/IDs) or via Spotify Search API.

# 5. Data Pipelines

## 5a. Pipeline: Album Cycle Checker (NEW — weekly cron)

This is Pipeline 3 from the original spec, now expanded with scoring logic.

- Get all artists from intel_artists that have cm_last_refreshed_at (i.e., enriched artists only).

- For each artist, resolve their Spotify artist ID. Check intel_artists.spotify_artist_id first. If null, look up via Chartmetric API (artist URLs endpoint includes Spotify) or Spotify Search API. Store the resolved ID.

- Call Spotify GET /v1/artists/{id}/albums?include_groups=album&limit=5&market=US

- Find the most recent album with type "album" (not single, not compilation). Record name, date, ID.

- Check for any album with a FUTURE release_date. If found, this is a pre-save. Record separately.

- Look up the artist's primary_genre from intel_artists. Map to genre_cycle_months using the genre table in section 2a.

- Calculate cycle_completion_pct = months_since_last_album / genre_cycle_months * 100.

- Upsert into intel_artist_albums.

- Create/update signal rows in intel_artist_signals (type: "cycle_timing" and optionally "presave").

- Log to intel_activity_log (event_type: "album_presave" if pre-save found, or "cycle_update" for significant changes).

- Trigger composite score recalculation for affected artists.

### Rate Limiting

Spotify allows ~180 requests per minute with a standard token. With 460 Pipeline artists + 350 Discovery artists = ~810 artists. At 180/min that is ~4.5 minutes for a full sweep. Run as a background cron, not user-triggered. Add a 350ms delay between calls to stay safe.

## 5b. Pipeline: Composite Score Calculator (NEW — triggered + daily cron)

- Query all active signals (is_active = true, expires_at is null or > now) from intel_artist_signals, grouped by chartmetric_id.

- For each artist, take the highest score per signal_type (in case of multiple active signals of the same type).

- Calculate raw_score using the weights from section 3a.

- Count distinct signal types with score > 0. Apply convergence multiplier from section 3b.

- Calculate final_score = min(raw_score * multiplier, 100). Determine tier from section 3d.

- Upsert into intel_artist_launch_scores.

### When to Run

- Triggered: After any pipeline writes new signals (album checker, festival monitor, streaming alert ingestion).

- Daily cron: Recalculate all scores to expire stale signals and update tiers. Run at 6am ET before the team starts work.

# 6. API Route Changes

## 6a. GET /api/artists

Add launch_score and launch_tier to the response. Join intel_artist_launch_scores on chartmetric_id. Include composite_score and tier fields. This enables the Pipeline page to show launch indicators on cards and enables a "sort by launch score" option.

## 6b. GET /api/artists/[id]

Add to the response: album cycle data (from intel_artist_albums), active signals (from intel_artist_signals where is_active=true), and launch score (from intel_artist_launch_scores). Return these as separate keys: albums, signals, launch_score.

## 6c. GET /api/discovery (Radar)

Add ability to sort by launch_score. When a launch score exists, it should be the default sort for Radar — replacing the current festival-count sort. Artists with the highest composite scores appear first. Artists with no score fall to the bottom.

## 6d. POST /api/sync/albums (NEW)

Endpoint for the album cycle checker pipeline. Accepts POST with optional body { chartmetric_ids: number[] } to check specific artists, or no body to check all. Returns summary of what was found. This is admin-only — no user-facing trigger.

## 6e. POST /api/sync/scores (NEW)

Endpoint for composite score recalculation. POST with no body recalculates all. Returns summary. Admin-only.

# 7. UI Changes

## 7a. Artist Page — New "Signals" Section

Add a new section to the Artist page, either as a new tab or as a panel above the existing tabs. This section shows:

- Launch Score badge: Large number (0–100) with tier label and color. Similar visual treatment to the CM Score badge already on the page.

- Individual signal indicators: Show each signal type with its score, a progress bar or fill indicator, and the key data point (e.g., "Last album: Midnight Sun, May 2024 — 22 months ago", "3 upcoming festivals", "Pre-save detected: New album Mar 15").

- Convergence indicator: Show how many signals are active and what multiplier is applied.

## 7b. Pipeline Page — Launch Indicator on Cards

- If an artist has a launch_score >= 20, show a small badge or indicator on the Pipeline card.

- Color-coded by tier: gray (watching), amber (warming up), yellow (hot lead), red/pulse (imminent).

- Add a "sort by launch score" option to the sort dropdown.

## 7c. Radar Page — Score-Based Ranking

- When launch scores are available, default sort changes from festival count to composite launch score.

- Show the launch score and tier on each Radar card.

- Add a filter for tier ("Show: All | Hot Leads | Imminent only").

- Artists with no score still show but appear below scored artists.

# 8. Task List for Claude Code

Execute in this order. Each task should be a separate commit. Do not combine multiple tasks.

## Task 1: Create Supabase Tables (S)

Create the three new tables: intel_artist_albums, intel_artist_signals, intel_artist_launch_scores. Add spotify_artist_id column to intel_artists. Write this as a Supabase migration.

## Task 2: Genre Cycle Mapping (S)

Create a utility file at src/lib/genre-cycles.ts. Export a function getGenreCycleMonths(genre: string): number that maps primary_genre to expected cycle length using the table in section 2a. Export the SIGNAL_WEIGHTS, CONVERGENCE_MULTIPLIERS, and TIER_THRESHOLDS as named constants. All tunable values live in this one file.

## Task 3: Spotify ID Resolution (M)

Write a utility function that resolves chartmetric_id to spotify_artist_id. Check intel_artists.spotify_artist_id first. If null, try Chartmetric API (artist URL endpoint). If still null, try Spotify Search API. Update intel_artists with the resolved ID. This is used by the album checker pipeline.

## Task 4: Album Cycle Checker Pipeline (L)

Build POST /api/sync/albums as described in section 5a. This is the biggest task. It fetches albums from Spotify, calculates cycle completion, detects pre-saves, writes to intel_artist_albums and intel_artist_signals, and logs to intel_activity_log. Include rate limiting (350ms between Spotify calls). Test with a small batch of 10 artists before running full sweep.

## Task 5: Composite Score Calculator (M)

Build POST /api/sync/scores as described in section 5b. Reads active signals, calculates weighted sum, applies convergence multiplier, determines tier, writes to intel_artist_launch_scores. Also build a utility function calculateLaunchScore(signals) that can be called inline after any pipeline writes new signals.

## Task 6: Update Festival Monitor to Write Signals (S)

Modify the existing festival sync pipeline to also write rows to intel_artist_signals with signal_type "festival" whenever festival_appearances are updated. Score based on count of upcoming festivals. Trigger score recalculation after.

## Task 7: API Route Updates (M)

Update GET /api/artists to include launch_score and launch_tier from intel_artist_launch_scores. Update GET /api/artists/[id] to include albums, signals, and launch_score data. Update GET /api/discovery to support sort by launch score.

## Task 8: Artist Page — Signals Section (M)

Add the signals display to the Artist page as described in section 7a. Show the launch score badge, individual signal indicators with their scores and context, and the convergence multiplier. Use the brand color system (Electric Yellow for scores, Backstage Blue for info, green for positive signals).

## Task 9: Pipeline + Radar Card Indicators (S)

Add launch score badge to Pipeline cards and Radar cards. Add sort-by-launch-score option. Add tier filter to Radar. As described in sections 7b and 7c.

## Task 10: Run Initial Album Sweep (S)

After all code is deployed, run POST /api/sync/albums with no body to check all artists. Then run POST /api/sync/scores. Verify results in the UI. Report any Spotify API errors or missing spotify_artist_id cases.

# 9. Important Constraints

- All existing rules still apply. Read CLAUDE.md before starting. Never write to Monday. Never expose API keys client-side. Never show Lost-stage artists.

- Table prefix. All new tables use the intel_ prefix: intel_artist_albums, intel_artist_signals, intel_artist_launch_scores.

- Spotify rate limits. 350ms delay between calls. Never run album checks from user-facing code. Background pipelines only.

- Spotify auth. Use client_credentials flow (app-level, no user login needed). Store SPOTIFY_CLIENT_ID and SPOTIFY_CLIENT_SECRET in .env.local. Token refreshes automatically.

- No user-facing refresh buttons. Album checks and score recalculations are cron/admin only. No button in the UI to trigger them.

- Weights are constants, not magic numbers. All weights, thresholds, and multipliers live in src/lib/genre-cycles.ts (or a similar config file). Never hardcode 0.30 in a formula — import SIGNAL_WEIGHTS.cycle.

- Existing activity_log still works. New signals log to intel_activity_log using existing event_types where possible (album_presave, metric_spike) and new types where needed (cycle_update). The activity timeline on the Artist page should display these naturally.

# 10. Future Signals (Not In This Build)

The architecture supports adding new signal types without schema changes. Just add a new signal_type value to intel_artist_signals and a new weight to the config. Potential future signals:

- Management/agency change — via ROSTR API when available. New agent often precedes new tour cycle.

- Playlist placement spike — Chartmetric tracks editorial playlist adds. Major playlist push = label promo campaign = likely tour.

- Tour history pattern — if an artist tours every album cycle, weight the cycle signal higher. If they rarely tour, weight it lower.

- Google Trends data — pending API access. Search interest spike correlates with public announcements.

- Venue hold patterns — if P&TY ever gets access to venue booking data, holds at multiple venues = confirmed tour planning.

When adding a new signal: (1) add a weight entry to SIGNAL_WEIGHTS, (2) adjust existing weights so they sum to 1.0, (3) add the pipeline that detects and scores the signal, (4) the composite calculator picks it up automatically.